Project Management Module

Implementation Plan — Module Breakdown

Ziel Log System

# Table of Contents

Click Ctrl+Click on any heading in the Navigation Pane to jump to a section.

M1: Workflow Engine (Foundation)

M2: Task & Log Enhancement

M3: Blockers & Comments

M4: Dependencies & Critical Path

M5: Health, Burndown & Reporting

M6: Sprints & Velocity

M7: Client Portal

Rollout Strategy

Goals Removal

Module Dependency Graph

# M1: Workflow Engine (Foundation)

## Purpose

Every downstream feature — burndown, health status, blockers, dependencies, sprints — resolves a task's state through workflow_statuses.category, never through the status label. This module builds that foundation so every subsequent module can rely on a structured status system. Configurable workflows come first because critical path and velocity calculations both need a reliable, structured answer to whether a task is actually done, independent of whatever label a given project's workflow uses for that state.

## Prerequisites

None. This is the foundation module.

## Schema Changes

### New Tables

workflow_templates — reusable template object (name, description, created_by, created_at)

workflow_statuses — each status within a template: name, category (todo | in_progress | done), sort_order, is_initial

workflow_transitions — allowed from→to transitions. from_status_id nullable = allowed from any status

task_status_history — audit trail of every status change (task_id, from_status_id, to_status_id, changed_by_type, changed_by_id, changed_at)

### Modified Tables

tasks — add status_id (FK → workflow_statuses.id) to replace the free-text status column

projects — add workflow_template_id (FK → workflow_templates.id)

## Database Triggers

A database trigger on tasks.status_id writes a row to task_status_history on every INSERT and UPDATE of status_id. This ensures no code path can change a status without leaving a record.

## Business Logic

### Data Migration — Step 1: Default Template

Create a built-in template named "Standard" with statuses matching current free-text values: unlinked (todo, is_initial), linked (in_progress), in_progress (in_progress), complete (done), returned (todo).

### Data Migration — Step 2: Backfill

Run: UPDATE tasks SET status_id = (SELECT id FROM workflow_statuses WHERE name = tasks.status LIMIT 1).

### Data Migration — Step 3: Dual-Write Period

Keep the old status column as a fallback during M1 so all existing pages continue to work unmodified. Migrate pages one-by-one to read from status_id, then drop the old column at the end of M1.

### Category-Driven Calculations

Every calculation in this document resolves a task's state through workflow_statuses.category, never through the status name. This lets a project use any labels it wants without breaking downstream logic.

## UI Changes

Workflow Templates management page (Admin) — create/edit templates, add/edit statuses, define transitions

Project Settings — pick a workflow template for the project

Task edit dialog — status picker reads from the project's workflow template, shows only allowed transitions

Status badge on all task lists reads from workflow_statuses.name and colors by category

## Testing Checklist

Create a workflow template with 3+ statuses and transitions

Assign template to a project

Create a task — verify default status is the is_initial status

Change task status — verify only allowed transitions are offered

Attempt a disallowed transition — verify it is rejected

Verify task_status_history is written on every status change

Verify old status column still works for existing pages (dual-read period)

Backfill migration — verify all existing tasks get a correct status_id

Multiple projects with different templates — verify no cross-contamination

────────────────────────────────────────────────────────────

# M2: Task & Log Enhancement

## Purpose

Adds new columns to the tasks and daily_logs tables that downstream modules (burndown, reporting, client portal, sprints) depend on. Pure schema-and-UI extension — no new business logic tables yet.

## Prerequisites

M1 must be complete (status_id replaces free-text status).

## Schema Changes

### Modified Tables

tasks — add due_date (date, nullable), client_visible (boolean, default true), story_points (numeric, nullable)

daily_logs — add task_id (uuid, FK→tasks.id, nullable)

Note: estimated_hours already exists on tasks. daily_logs.task_id is nullable — historical logs remain project-level only.

## UI Changes

Task create/edit form — due_date picker, client_visible toggle, story_points input

Task lists — show due_date column, color overdue tasks red, show client_visible indicator

Log Submit form — add task selector dropdown (filtered to user's assigned projects)

Log detail/view — show which task the log was submitted against

## Testing Checklist

Create a task with due_date — verify it displays on the task list

Toggle client_visible on/off — verify it saves and reflects in UI

Set story_points on a task — verify it persists

Submit a daily log with a task selected — verify task_id is saved

Submit a daily log without selecting a task — verify task_id is null (backward compatible)

Overdue detection — verify tasks past due_date are highlighted

────────────────────────────────────────────────────────────

# M3: Blockers & Comments

## Purpose

Adds collaboration capabilities: blockers for tracking what holds up progress, and task comments for internal team discussion. Blockers also feed into the health status calculation (M5).

## Prerequisites

M1 (workflow engine) and M2 (task_id on logs) must be complete.

## Schema Changes

### New Tables

blockers — id, project_id, task_id (nullable), description, status (open|resolved), client_visible (default true), raised_by, raised_at, resolved_by, resolved_at

task_comments — id, task_id, author_type (human|ai), author_id (nullable), body, created_at

## Business Logic

Blockers can be raised against a specific task or at the project level. Open blockers feed into health status. A blocker on a critical-path task (is_critical=true) is treated as more urgent.

The author_type field on task_comments (human|ai) is included from the start so this table can support AI-generated comments once the scrum master automation begins, without a schema change.

## UI Changes

Task detail page — Blockers section (list of open/resolved blockers for this task or project)

Project overview — Blockers summary widget showing count by status

Raise blocker form — description, client_visible toggle, optional task association

Resolve blocker button (only for open blockers)

Task Comments thread — inline comment input, list view with author and timestamp

## Testing Checklist

Raise a task-level blocker — verify it shows on the task and project views

Raise a project-level blocker (no task) — verify it shows on project view only

Toggle client_visible on a blocker — verify visibility changes

Resolve a blocker — verify resolved_at and resolved_by are set

Post a comment on a task — verify it appears immediately

Multiple comments — verify chronological ordering

author_type — verify it defaults to "human" for user-created comments

────────────────────────────────────────────────────────────

# M4: Dependencies & Critical Path

## Purpose

Allows tasks to depend on other tasks and computes the critical path — the chain of tasks with zero scheduling slack. A blocker on a critical-path task is treated as more urgent than one with schedule slack.

## Prerequisites

M1 must be complete (critical path calculation needs workflow_statuses.category to determine whether a task is done, because a completed task has zero remaining duration). M2 is needed for due_date on tasks.

## Schema Changes

### New Tables

task_dependencies — id, task_id (dependent), depends_on_task_id (dependency), dependency_type (finish_to_start|start_to_start|finish_to_finish|start_to_finish), created_by, created_at

task_schedule_snapshots — id, task_id, snapshot_date, earliest_start, earliest_finish, latest_start, latest_finish, slack_days, is_critical

## Edge Functions

compute-critical-path — nightly cron job (pg_cron) that recalculates task_schedule_snapshots for every active project

## Business Logic

### Cycle Prevention

On dependency insert, check that the graph does not loop: a task cannot depend, directly or transitively, on a task that depends on it. This is a recursive check at insert time.

### Critical Path Calculation

Forward pass: earliest_start = max of dependencies' earliest_finish (or project start); earliest_finish = earliest_start + duration. Backward pass: latest_finish = min of dependents' latest_start (or project end); latest_start = latest_finish − duration. slack_days = latest_start − earliest_start. is_critical = true when slack_days = 0.

### Enforcement Policy

Warning, not hard block. When a user tries to move a task to "done" or any in_progress status while an unfinished finish_to_start predecessor exists, show a warning banner naming the predecessor — but do not prevent the change. Hard blocking is deferred until dependency data quality is proven.

## UI Changes

Task edit dialog — Dependency picker to add/remove predecessor tasks by type

Task detail — Dependency view showing predecessors, successors, and dependency type

Task lists — Critical path indicator (icon or badge) on critical-path tasks

Warning banner on status change when blocking predecessors are unfinished

Schedule view — table view with slack_days and critical path highlighted

## Testing Checklist

Create a dependency A→B (finish_to_start) — verify it is saved

Create a cycle A→B→A — verify it is rejected at insert time

Run compute-critical-path — verify slack_days and is_critical are calculated correctly

Verify a task with no dependencies shows earliest_start = project start

Verify warning banner appears when trying to advance a task with blocking predecessors

Verify the warning does NOT block the actual status change (soft enforcement)

Verify different dependency types affect dates correctly

────────────────────────────────────────────────────────────

# M5: Health, Burndown & Reporting

## Purpose

Provides project health status (on_track / at_risk / delayed), burndown charts against estimated hours, and a reporting dashboard for utilization, overdue items, blocker frequency, and health trends. This is the integration module.

## Prerequisites

Needs M1 (workflow engine — knows which tasks are done via category), M2 (task_id on logs — hours tracked per task), M3 (blockers — feeds into health), and M4 (critical path — feeds into health) to be fully operational.

## Schema Changes

### New Tables

project_health_snapshots — id, project_id, snapshot_date, health_status (on_track|at_risk|delayed), planned_hours, logged_hours, tasks_total, tasks_complete, tasks_overdue, open_blockers

## Edge Functions

compute-project-health — daily cron job that calculates burndown variance, overdue tasks, and open blockers per active project and writes a project_health_snapshots row

## Business Logic

### Burndown Calculation

Remaining = SUM over tasks of max(0, task.estimated_hours − hours logged against task.id). Ideal line runs linearly from total estimated hours to 0 between earliest task creation date and project/phase due date. Tasks without an estimate are excluded and shown as a separate "unestimated" count.

### Health Status Thresholds

On track: no overdue tasks, no open blockers, no open blocker on a critical-path task.

At risk: burndown variance 10–25%, at least one overdue task, any open blocker, or any open blocker on a critical-path task.

Delayed: variance >25%, phase past due with completion below expected, blocker open >5 working days, or blocker on critical-path task open >2 working days.

## UI Changes

Project overview — Health badge (green/amber/red) with tooltip

Burndown chart — line chart with ideal vs actual, scoped to project or single phase, with unestimated task count

Reporting dashboard — utilization (hours by team member), hours by phase/category, task velocity (completed/week), overdue/at-risk lists, blocker frequency & avg resolution time, health trend chart

## Testing Checklist

Create tasks with estimates, log hours — verify burndown line moves correctly

Verify the ideal line matches: total_hours at start, zero at due_date

Unestimated tasks — verify they are excluded from burndown but shown in count

Create an overdue task — verify health becomes at_risk or delayed

Create a blocker — verify health status changes

Run compute-project-health — verify snapshot is written with correct values

Verify health trend chart renders multiple snapshots over time

Reporting dashboard — verify utilization, hours by phase, velocity numbers

────────────────────────────────────────────────────────────

# M6: Sprints & Velocity

## Purpose

Adds sprint-based planning as an alternative or complement to phase-based organization. Tasks can be pulled into time-boxed sprints, assigned story points, and tracked for velocity.

## Prerequisites

Needs M1 (workflow engine — sprint completion reads from category=done) and M2 (story_points and sprint_id on tasks). Can be built in parallel with M3 and M4.

## Schema Changes

### New Tables

sprints — id, project_id, name, start_date, end_date, status (planned|active|completed), created_at

sprint_snapshots — id, sprint_id, snapshot_date, committed_points, completed_points, points_added_mid_sprint, points_removed_mid_sprint

### Modified Tables

tasks — sprint_id (added in M2, reused here), story_points (added in M2)

## Edge Functions

compute-sprint-snapshot — daily cron job (while sprint is active) that captures committed, completed, added, and removed points. Also triggered at sprint close for the final snapshot.

## Business Logic

### Sprint Lifecycle

planned → active (sprint starts) → completed (sprint ends). Only active sprints have daily snapshots captured.

### Scope Change Tracking

When story points are added or removed after a sprint becomes active, they are tracked in points_added_mid_sprint and points_removed_mid_sprint separately from completed_points.

### Velocity

Velocity for a completed sprint = completed_points. Rolling velocity = simple average across recent sprints. No forecasting logic in this version (deferred to AI scrum master stages).

## UI Changes

Sprint management page — create sprint, set dates, activate/complete

Task list — sprint filter, sprint assignment dropdown

Backlog view — tasks without a sprint assignment

Sprint detail — progress bar (completed_points / committed_points), scope change log

Velocity chart — bar chart of completed_points per sprint, rolling average line

## Testing Checklist

Create a sprint (planned) — verify it appears in sprint list

Activate a sprint — verify status changes to active

Assign tasks with story points — verify snapshot shows committed_points

Complete a task — verify completed_points increases

Add/remove story points mid-sprint — verify tracked separately

Close a sprint — verify final snapshot captured

Backlog tasks (no sprint) — verify filterable separately

Velocity calculation — verify completed sprint shows correct velocity

────────────────────────────────────────────────────────────

# M7: Client Portal

## Purpose

Provides a client-facing portal accessed via a tokenized share link (no login required). Shows phase status, client-visible tasks and assignees, open blockers, action items, status updates, and portal messaging.

## Prerequisites

Requires M2 (client_visible flag), M3 (client-visible blockers), M5 (health badge). Built last because it depends on data from all other modules.

## Schema Changes

### New Tables

project_share_links — id, project_id, token (unique), passcode_hash (nullable), expires_at (nullable), revoked (default false), created_by, created_at, last_viewed_at

project_share_views — id, share_link_id, viewed_at (lightweight view log)

client_action_items — id, project_id, title, description, status (pending|completed|waived), requested_by, due_date (nullable), completed_at (nullable)

client_portal_messages — id, project_id, title, body, cta_label (nullable), cta_url (nullable), active (default true), created_by, created_at

project_status_updates — id, project_id, author_type (human|ai), author_id (nullable), summary, visible_to_client (default false), created_at

## Edge Functions

send-share-link — HTTP request (admin action); emails the client-facing link via existing Resend integration

validate-share-token — HTTP request (client view load); validates token, checks expiry/revocation/passcode

client-complete-action — HTTP request (client portal action); marks client_action_item complete using service role (no RLS since client has no login)

## Business Logic

### Security Model

Token is a high-entropy random string (not sequential). Optional passcode, hashed at rest. Configurable expiry — links default to expiring. Revocable at any time. Revoked/expired token returns a generic "link no longer available" page — not an error that reveals project existence.

Client action items can only be marked complete by a valid, unexpired, unrevoked share token scoped to that project. The write happens through a dedicated edge function using a service role.

## UI Changes

Admin: Share link generation/revocation UI on project page

Admin: Client action item management (create, assign due date, mark waived)

Admin: Portal message composer (title, body, optional CTA button)

Admin: Status update composer with visible_to_client toggle

Client Portal page (tokenized link): phase + health badge, client-visible task list with assignees, open client-visible blockers, action items (with mark complete button), status updates, portal message

Client Portal: view log (last_viewed_at, total views from project_share_views)

## Testing Checklist

Generate a share link — verify token is created and can be copied

Set a passcode — verify portal requires it before rendering

Set expiry — verify link stops working after expiry date

Revoke a link — verify revoked link shows "not available" page

Portal view — verify it shows only client_visible tasks, blockers, and status updates

Mark a client action item complete from portal — verify it updates in DB

Verify internal-only data is NOT shown in portal

Verify health badge shows but schedule/velocity detail does not

Portal messaging — verify team-authored message shows in portal

Share link views — verify last_viewed_at updates on portal access

Expired token URL — verify it does not reveal whether the project exists

────────────────────────────────────────────────────────────

# Rollout Strategy

## Recommended Build Order

The modules are ordered by dependency. Each module can be built, tested, and deployed incrementally:

M1 (Workflow Engine) → M2 (Task & Log Enhancement) → M3 (Blockers & Comments)

M4 (Dependencies) and M6 (Sprints) can be built in parallel after M1+M2 are complete

M5 (Health/Burndown/Reporting) depends on M1, M2, M3, M4

M7 (Client Portal) must wait for all other modules

## Testing Approach

Unit: Test individual functions, triggers, and edge functions in isolation

Integration: Test module-specific UI flows end-to-end

Regression: Run all previous module tests when a new module is added

Dual-write period (M1): Keep old status column until all pages are migrated

Staged rollout per module: Schema → Edge Functions → UI → Test → Next module

## Deployment Per Module

1. Apply schema migration (new tables + columns)

2. Deploy edge functions / cron jobs / triggers

3. Build and deploy UI changes

4. Run module-specific test checklist

5. Run regression tests for previous modules

6. Proceed to next module

# Goals Removal

The existing goals feature is not part of the new Project Management Module specification and should be removed completely.

## What to Remove

Schema: goals table + all RLS policies + indexes

Schema: tasks.goal_id column (FK → goals.id)

Pages: src/pages/Goals.tsx, src/pages/GoalDetail.tsx

Routes: /goals, /goals/new, /goals/:id

Navigation: all links to goals pages (sidebar, dashboard, etc.)

PhaseEditPage: goal-related branching logic (unassignWithGoal vs unassignNoGoal) — simplify to unconditional phase_id=null update

Any goal references in reporting, queries, or utility functions

## When to Remove

Before M1 development begins. Goals have no dependencies on any new module. Removing them first cleans up the codebase. The old code remains in git history if ever needed.

# Why Workflow Engine Comes First

Configurable workflows (M1) come before dependencies (M4) and sprints (M6) because critical path and velocity calculations both need a reliable, structured answer to whether a task is actually done — independent of whatever label a given project's workflow uses for that state. Dependencies and sprints have no ordering requirement relative to each other, and can be built in either order, or in parallel, once workflows are in place.

# Module Dependency Graph

M1 ──▸ M2 ──▸ M3 ──▸ M5 ◄── M4

│              ▲       │

│              │       │

└─────▸ M6 ──▸│       │

│

M7 ◄───────┘

M1 — Workflow Engine (no dependencies)

M2 — Task & Log Enhancement (depends on M1)

M3 — Blockers & Comments (depends on M1, M2)

M4 — Dependencies & Critical Path (depends on M1, M2; parallel with M3, M6)

M5 — Health, Burndown & Reporting (depends on M1, M2, M3, M4)

M6 — Sprints & Velocity (depends on M1, M2; parallel with M3, M4)

M7 — Client Portal (depends on all other modules)

────────────────────────────────────────────────────────────

End of document